## Slide 1: Scrum Troubleshooting

## Slide 2: Week 7 Summary
Roles | Rituals | Artifacts
Scrum Master Product Owner Development Team | Sprint Planning Daily Standup Sprint Demo Sprint Retrospective | Story Product backlog Sprint backlog Scrum board Definition of "done“ Velocity charts Burndown chart Product increment

## Slide 3: Scrumming better
scrum is that it doesn't pretend that things are always going to be perfect.
  has built-in checks and balances
  make sure the team is always responding appropriately to changing conditions
  reinforcing scrum techniques

## Slide 4: Week 8 Overview Scrum breakdowns
Undefined Time Boxes
Optimizing for Sprints
Long, Lazy Standups
Work Interruptions
Loose Demos
Problem Solving During Retrospectives

## Slide 5: Scrum breakdowns - Undefined Time Boxes
temptation for new teams unsure about how much time to allocate to leave the time box undefined for the various aspects of the ritual
  but important to define time boxes
  may just be guesses
  but team will need to learn by iterating from sprint to sprint
  better to propose a wildly incorrect time box & try to enforce it than leave time boxes undefined

## Slide 6: Scrum breakdowns - Undefined Time Boxes
some experts advocate reducing the length of time boxes to the minimum length possible when teams start exceeding their time boxes consistently
then working closely with the team to get through all the stages of each ritual within the very limited time that's been allocated
if the team mentions at the retrospective that the time box was too short
  extended by consensus for the next sprint. defining and respecting the time box

## Slide 7: Scrum breakdowns - Optimizing for Sprints
unwise exercise is optimizing for the sprint
  estimated stories get moved into the sprint backlog
  the team discusses how much work they believe they can get done that sprint.
  the last story added will not be large enough to bring the team up to their projected velocity based on their historical performance
  team may try to negotiate with the product owner about the order of the remaining stories
  to get a story with the optimum number of points added to the sprint backlog
  so the teams’s commitment exactly matches their expected velocity

## Slide 8: Scrum breakdowns - Optimizing for Sprints
unwise exercise is optimizing for the sprint
  demonstrates a basic misunderstanding of the point of scrum
  prioritization of the stories, and the purpose of working on them in order
  about adding value to the product
  not pushing forward an agenda around optimizing the scrum process

## Slide 9: Scrum breakdowns - Optimizing for Sprints
better to leave that sprint backlog a little short
  agree with the team to start work on the next highest priority story once all the stories committed to in this sprint are done
  fine for the team to start working on a story of any size that has the next highest priority
  even if they don't expect to complete it within the same sprint
team's point velocity is estimated across multiple sprints
  It will all average out

## Slide 10: Scrum breakdowns - Long, Lazy Standups
daily standup
  capture the heartbeat of the team
  for the sake of the team
kept short in order to respect everybody's time
mistake to treat the daily standup as if it were a team meeting
do not
  sit for the daily standup
  make announcement at the beginning of standup
  unlimiting cross-talk during standup

## Slide 11: Scrum breakdowns - Long, Lazy Standups
Do
  stand up
  stick to time box
  only one person speak at a time
  make it device free
  talk only about the story currently being discussed

## Slide 12: Scrum breakdowns - Long, Lazy Standups
Issues will come up that need further discussion
  follow-up after the standup is completed
support the scrum master in keeping the standup focused

## Slide 13: Scrum breakdowns - Work Interruptions
reality – things come up
  servers go down
  features break
  time-critical announcements
  users get confused by new features
    features need to be adjusted

## Slide 14: Scrum breakdowns - Work Interruptions
but it would be inefficient if part of the team had to drop everything and start working on a new, urgent feature every time an executive or a client got a brilliant idea for a new feature
development teams need to incorporate a certain degree of flexibility into their process
  but also need to be strict about what constitutes an emergency
  scrum master, the product owner and the team should define explicitly

## Slide 15: Scrum breakdowns - Work Interruptions
making time to address urgent issues
  urgency is a concept everyone on the team needs to agree on
If the integrity of the sprint seems to be broken too regularly or too casually
  the team should definitely be discussing during the retrospectives

## Slide 16: Scrum breakdowns - Loose Demos
every team needs to come up with a clear definition of done
  include meeting all of the story's acceptance criteria as it was written
  tested during the demo
mistake to allow ‘almost done’ story
  confuses the end of one sprint and the beginning of the next
  more difficult to say clearly what was done in one sprint
  what needs to be done in the next one
  what the team's real velocity is

## Slide 17: Scrum breakdowns - Loose Demos
Sometimes, teams find themselves sitting around waiting while the developer finishes deploying code
  it's the responsibility of the developer to make sure story is ready to demo
  product owner knows how to walk through the demonstration
the important thing to remember is that getting things into the sprint is not as important as getting the work done
critical issue is to make sure everybody agrees to the process and understands the importance of following it
  with a clear definition of done

## Slide 18: Scrum breakdowns - Problem Solving During Retrospectives
Retrospectives
benefit from team excesses
opportunity to learn from mistakes
serve a strong team-building function
allow the team members a chance to share what's on their mind with their colleagues

## Slide 19: Scrum breakdowns - Problem Solving During Retrospectives
Mistake
  Not holding retrospectives
  Trying to solve problem in then & there
    Some issues may involve many of the people in the room & may require more consideration before everyone can agree to a solution
    Not everybody is going to feel comfortable talking openly at the retrospective about some issues that may be sensitive, and that might be better addressed in smaller meetings
    It's also easy for people who have louder voices or stronger opinions to take over large group discussions, negating opinions that might be easier to recognize in a less open form.
    In addition, trying to solve a problem that doesn't affect everybody in the group is a waste of some people's time

## Slide 20: Scrum breakdowns - Problem Solving During Retrospectives
scrum master
  remind everybody that the retrospective is not an occasion for solving problems
  rather for recognizing that problems exist
  committing to solve the problems during the upcoming sprint

## Slide 21: Activity
In project groups, identify the mistakes your group has made in the following scrum rituals (10 minutes)
  Sprint planning
  Daily Standup
  Scrum Demo
  Scrum Retrospective
Present your finding to the rest of the class (5 minutes)

## Slide 22: Week 8 Summary Scrum breakdowns
Undefined Time Boxes
Optimizing for Sprints
Long, Lazy Standups
Work Interruptions
Loose Demos
Problem Solving During Retrospectives